# Summary

## Meeting time and location

17 May 2019

Discord server – COS 301

## Participants

* Dark nITes
  + Ruslynn
  + Jeandres
  + Muhammed
  + Sisa
  + Christo

## Decisions/Amendments made/adopted

* Can use mock data or real data
* MySQL database to be taken
* Meeting with Cameron Monday 11h30 – 12h00, we meet @ 10h00
* MonoDevelop to be used as the tool of choice
* Allman bracket placement strategy will be used

# Overview

## Use cases

* Log-in
* Listing of IPs
* Displaying adding and deleting IPs

## Delegation of work (For all of them display the current statuses)

* Ruslynn – Log in
* Muhammed – Listing of IPs currently blacklisted
* Christo – Add/Delete instances to the pool
* Sisa – Main screen
* Jeandre – Controller

## Documentation

* Coding manual to be completed once code is pushed
* Coding standard – Sisa
* Architectural requirements and justification – Muhammed
* Deployment model – Christo
* Quality requirements – Will make upgrades to the LaTex document
* Testing policy – Jeandre
* Constraints - Ruslynn

## Testing

* To demonstrate integration testing, we could have many units tests and then a great test that will test all units in totality

# To-do

* See if client can come through to meeting, just a reminder email
* Discuss the mistakes in the document with Cameron